TEAM OVERVIEW: ROLE MATRIX & DEPENDENCY MAP

Project: TBD (Privacy-First Android UPI Expense Tracker) | Duration: 24-Hour Hackathon | Baseline: Kotlin + Jetpack Compose (No INTERNET)

1. Executive Team Role Matrix

| Role | Git Branch | Focus Area | Core Tasks | Key Deliverables | Critical Dependencies | Cross-Review Partner |
| --- | --- | --- | --- | --- | --- | --- |
| B1 | b1-parser | SMS Parser & Brain | 5, 10, 11, 12, 13 | Bank SMS parser, OTP reject filter, regex unit test suite, intelligent categorizer, samples/ bank SMS folder. | Needs B4 specs, B2 data class (Task 6), B2 payee rules (15), B3 receiver (19). Supplies parser & categorizer to B3 & B2. | Integration reviews with B2 and B3; parser peer review TBD. |
| B2 | b2-data | Data Model & Database | 6, 15, 16, 17, 18 | Transaction data class (first priority), Room DB, ViewModels, dedupe logic, "My UPI IDs" self-transfer logic, data-wipe function. | Needs B4 rules, SQLCipher setup (25), B1 entity format. Supplies Task 6 first to F1/B1, real ViewModels to F1, wipe to B4. | Collaborates with B4 on SQLCipher and zero raw SMS audit; repo peer review TBD. |
| B3 | b3-sms | SMS Pipeline & Integration | 1-3, 14, 19, 20, 21, 28 | GitHub repo setup, Android Compose project, bank SMS receiver (AXISBK), Simulate SMS flow, privacy permission flow, golden device. | Needs B4 rules, B1 parser/OTP (10, 12), B2 repo (6, 15), F1 UI. Supplies project baseline to team, Simulate SMS to team. | Reviews B4's security code (Task 28); submits receiver & permissions to B4. |
| B4 | b4-security | Security, Rules & Pitch | 4, 23-28, 33 | SPEC.md & RULES.md, hardened manifest, SQLCipher encryption, zero raw SMS audit, biometric/PIN lock, FLAG_SECURE, pitch deck. | Needs B2 wipe function (27), B2 Room DB (25), B3 receiver code (28), F1 lock/settings UI. Supplies SPEC/RULES to team, pitch deck. | Submits security code to B3 (Task 28); reviews B3's receiver & permissions. |
| F1 | f1-ui | Frontend (Compose) | 7, 8, 9, 29, 34 + all UI | Manual entry screen, Home dashboard, Transaction detail, Simulate UI, Permission UI, Settings & Lock UI, Category chart, backup video. | Needs B3 Compose baseline, B2 data class (Task 6 first), B2 real ViewModels (16), B4 lock/wipe logic. Supplies UI to team, backup video. | Reviews ViewModel state flow with B2 and permission/simulate UX with B3; UI peer review TBD. |

2. Shared Obligations & Team Milestones

Setup (Tasks 1-3): Install Android Studio, emulator, and Antigravity; review SPEC.md and RULES.md.

SMS Samples (Task 5): Each member collects and maintains 4-5 masked bank SMS samples in samples/ folder.

Demo Flow (Task 32): Rehearse demo flow: open app, unlock, SMS arrives, entry created and categorized, summary updates.

Backup Video (Task 34): Record backup demo video (F1 records, B3 operates golden device, team assists).

3. Stretch Scope Management (Roadmap Fallback)

Rule of Scope Cut: If 24-hour sprint runs short, build only as roadmap slide items: Task 22 (GPay/PhonePe notification listener - B3), Task 30 (CSV export - F1), Task 31 (More banks and merchant dictionary - B1). For Task 29 (F1), retain a single clean category chart.

4. Non-Negotiable Architecture Rules (RULES.md)

Core Mandates: No INTERNET permission | No raw SMS saved | OTP rejected first | allowBackup="false".